**An Interaction Report on**

**“An Astute Irrigation System with Crop Management and Marketing”**

**Guided by:**

Dr. Raghunandan Shukla

Prof. Kalpana Wani

**Minutes of meeting:**

Date: Friday, 27th July, 2018

Time: 11 am

Location: Tata Institute of Fundamental Research, Colaba.

**Meeting Objective:**

Discussion on installation of project and the work to be completed until the next scheduled meeting.

**Attendees:**

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Department | Email | Phone |
| Yashshree Patil | IT | [patilyashshree7@gmail.com](mailto:patilyashshree7@gmail.com) | 9403515159 |
| Rashmi Pawar | IT | rashmipawar921@gmail.com | 8425948814 |
| Suraj Padhy | IT | surajprakash.padhy@gmail.com | 8369524142 |
| Lasya Vadapalli | IT | [lasyavadapalli@gmail.com](mailto:lasyavadapalli@gmail.com) | 8080733591 |

**Agenda and Notes:**

1. Work done so far: (Time: 45 min)

* Installation of required libraries of visual studio (building of project pending).
* Downloading OS (Raspbian) in Raspberry Pi and testing sensors.
* Purchase of NodeMCU.
* Create Microsoft Imagine account and verify student’s status.

1. Tasks to be done before next meeting: (Time: 30 min)

* Go through project report thoroughly.
* Study IC’s used in sensors, read sensor data sheet and working.
* Understand the working of code.
* Design 2 or 3 PCB layouts and get approval on the same.
* A complete demonstration of the working project.
* Study pin configuration, components used to build MCU, specifications and wireless working of NodeMCU.
* Installation of Arduino IDE, board libraries for ESP8266 and implement basic programs.

**Next meeting (If applicable):**

Date: August 3rd, 2018

Time: 11am

Location: Tata Institute of Fundamental Research, Colaba .

**Submitted by:**

Rashmi Pawar, Suraj Padhy, Yashshree Patil, Lasya Vadapalli.

**Approved By: Sign:**